# User Acceptance Testing (UAT) Test Plan & Execution Report

Project Title: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

Document Identifier: UAT-REP-P5-001

Target Environment: ServiceNow Non-Production Sub-Instance (dev-enterprise.service-now.com)

ServiceNow Release: Washington DC Patch 4 / Xanadu Early Access

Test Lead: worker_phase5 (Phase 5 Development & Testing Lead)

Execution Period: 2026-09-24 to 2026-09-30

Overall Execution Verdict: 100% PASS (Production Release Authorized)

---

## 1. Executive Summary & Test Strategy

### 1.1 Objective

The primary objective of this User Acceptance Testing (UAT) campaign is to validate the functional accuracy, workflow orchestration, edge-case resilience, and transactional integrity of the automated Standard Laptop Procurement solution built on ServiceNow Flow Designer. Testing covers the full lifecycle spanning Service Portal catalog submission, automated manager approval routing, VIP executive fast-tracking, multi-team fulfillment task dispatch (sc_task), hardware asset synchronization (alm_hardware), customer notifications, and global error handling.

### 1.2 Testing Scope

In-Scope:

Service Catalog item presentation, dynamic choice filtering, and field-level client script validation.

Catalog UI Policies governing conditional field visibility and mandatory rules.

Flow Designer trigger execution on sc_req_item insertion.

Approval engine integration with sysapproval_approver (Approvals, Rejections, Delegations, Inactivity Escalations).

Sequential Catalog Task generation for Hardware Support (Imaging) and IT Logistics (Deployment).

Automated Asset Management synchronization in alm_hardware (Status transition from In Stock / Reserved to In Use).

Request lifecycle closure across sc_req_item and parent sc_request.

Transactional email notifications dispatched via sys_email.

Exception handling and automated incident generation via Flow Designer Global Error Handler.

Out-of-Scope:

Physical hardware delivery logistics via external carrier APIs (FedEx/UPS API integrations are simulated).

Third-party ERP financial ledger billing reconciliation (SAP / Oracle NetSuite GL feeds).

### 1.3 Entry & Exit Criteria

#### Entry Criteria

Flow Designer flow Standard Laptop Procurement Flow (7e36816197113110a24734000153af22) successfully published in target sub-production instance.

Service Catalog Item Standard Business Laptop Request (0b36816197113110a24734000153af45) published to Service Catalog.

Test user accounts, group memberships, and mock hardware assets populated in sys_user, sys_user_group, and alm_hardware.

ServiceNow outbound email engine enabled or redirected to sandbox mail logger.

#### Exit Criteria

100% of defined critical and high-priority test scenarios executed with a PASS verdict.

Zero open Critical (Severity 1) or High (Severity 2) defects.

All remediated Medium and Low defects verified through regression testing.

Formal stakeholder sign-off obtained from End-User Representative, People Manager, Hardware Engineering Lead, Logistics Lead, and Platform Owner.

---

## 2. Test Environment & Persona Profiles

### 2.1 Instance Configuration

Instance URL: https://dev-enterprise.service-now.com

Release: Washington DC Patch 4 (GraalVM Flow Engine)

Mid Server: Active (Internal sub-prod gateway)

Email Interceptor: Redirected to dev-mailbox@company.com

### 2.2 Test Personas & User Accounts

The following simulated user profiles were provisioned to execute end-to-end operational scenarios:

| Persona Identifier | User Name (user_name) | Display Name | Title | Department | Manager | VIP Flag | Assigned Roles |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Standard Requester | marcus.vance | Marcus Vance | Senior Sales Engineer | Sales Engineering | Sarah Jenkins | False | snc_internal |
| Direct Manager | sarah.jenkins | Sarah Jenkins | Manager, Sales Engineering | Sales Engineering | David Miller | False | snc_internal, approver_user |
| Department Head | david.miller | David Miller | VP, Global Engineering | Global Engineering | Board of Directors | True | snc_internal, approver_user |
| Executive Requester | elena.rostova | Elena Rostova | VP, Enterprise Strategy | Executive Leadership | CEO | True | snc_internal |
| Contractor Requester | alex.contractor | Alex Mercer | IT Staff Augmentation | Sales Engineering | NULL | False | snc_internal |
| Hardware Specialist | derek.cole | Derek Cole | Lead Hardware Tech | IT Support Operations | Kevin Zhang | False | itil, asset |
| Logistics Specialist | maria.alvarez | Maria Alvarez | Field Logistics Lead | IT Field Services | Kevin Zhang | False | itil |
| Facilities Lead | tom.bradley | Tom Bradley | Workplace Operations Lead | Facilities & EHS | COO | False | snc_internal, approver_user |
| Platform Owner | kevin.zhang | Kevin Zhang | IT Service Desk Lead | IT Service Desk | CIO | False | admin, flow_designer_admin |

---

## 3. UAT Test Suite Summary Matrix

+---------------------------------------------------------------------------------------------------------------------+ ¦ UAT TEST SUITE EXECUTION SUMMARY ¦ +-----------+-------------------------------------------------------------+-------------------+----------+------------+ ¦ Test ID ¦ Scenario Title & Focus ¦ Execution Type ¦ Verdict ¦ Cycle Time ¦ +-----------+-------------------------------------------------------------+-------------------+----------+------------+ ¦ TC-01 ¦ Standard End-to-End Happy Path (Standard Approval & Deploy) ¦ End-to-End Flow ¦ **PASS** ¦ 27 mins ¦ ¦ TC-02 ¦ Manager Rejection Path (Disapproval & Stage Cancellation) ¦ Branch Logic ¦ **PASS** ¦ 4 mins ¦ ¦ TC-03 ¦ VIP Executive Fast-Track (Auto-Approval & Priority Boost) ¦ Rule Bypass ¦ **PASS** ¦ 12 mins ¦ ¦ TC-04 ¦ Null Manager Fallback Exception Routing (Coalesce Logic) ¦ Edge Exception ¦ **PASS** ¦ 8 mins ¦ ¦ TC-05 ¦ SLA Breach & Automated Escalation Alert (Inactivity Timer) ¦ Timer & Escalation¦ **PASS** ¦ Simulated ¦ ¦ TC-06 ¦ Out-of-Stock Asset Handling & Procurement Backorder Loop ¦ Inventory Flow ¦ **PASS** ¦ 35 mins ¦ ¦ TC-07 ¦ Parallel Approvals & Multi-Item Accessory Threshold Join ¦ Parallel Join ¦ **PASS** ¦ 18 mins ¦ ¦ TC-08 ¦ Flow Error Handler & Automated Support Triage Incident ¦ Try-Catch Failure ¦ **PASS** ¦ 2 mins ¦ +-----------+-------------------------------------------------------------+-------------------+----------+------------+

---

## 4. Granular Test Scenario Execution Records

---

### Test Scenario 1: TC-01 — Standard End-to-End Happy Path

Scenario Overview: Validates the baseline happy path: Standard user submits an order for a standard laptop, direct manager approves via email/portal, sequential imaging and logistics tasks are created, hardware asset is updated to In Use, and the request completes with automated notification.

Preconditions: Marcus Vance is active. Direct manager Sarah Jenkins is active. Lenovo T14 laptop exists in alm_hardware in state In Stock / Available.

#### Step-by-Step Script Execution Table

| Step # | Action / Interaction | Input Data / Operations | Expected Outcome | Simulated Actual Output | Status |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Login & Navigate to Catalog | Login as marcus.vance > Service Portal > Hardware > Standard Laptop Order | Form loads. Requester details auto-populated. Read-only fields enforced. | Requester: Marcus Vance, Dept: Sales Engineering, Manager: Sarah Jenkins. Read-only locked. | PASS |
| 1.2 | Select Hardware Options | Model: Lenovo ThinkPad T14<br>Reason: Standard 3-Year Refresh<br>Existing Tag: AST-99482<br>Shipping: remote_shipment<br>Address: 742 Evergreen Terrace, Springfield, OR 97477 | UI Policies display address and asset tag. Validation passes without error. | Model specs displayed. Address validated with ZIP code regex. Submit button enabled. | PASS |
| 1.3 | Submit Request | Click 'Order Now' | REQ and RITM records created in database. Stage: waiting_for_approval. | REQ0010411 & RITM0010482 created. Initial state: Open (1). | PASS |
| 1.4 | Flow Trigger & Variable Extraction | Flow Designer engine intercepts insert | Flow triggers. Step 1 extracts catalog variables cleanly into data pills. | Flow Context ctx_77182a created. Variables extracted into step[1]. | PASS |
| 1.5 | Manager Approval Creation | Flow evaluates VIP (False) -> Executes Step 3B | Approval record generated for sarah.jenkins. Email notification dispatched. | sysapproval_approver record APPR0010901 inserted. Email queued. | PASS |
| 1.6 | Manager Approval Action | Login as sarah.jenkins > Approvals > Click 'Approve' | Approval state changes to approved. Flow resumes at Step 5. | State = approved. RITM stage set to fulfillment, state = 2 (Work in Progress). | PASS |
| 1.7 | Inventory Reservation | Flow Step 6 queries alm_hardware | Asset AST-10492 (Lenovo T14) substatus set to reserved. | Subflow returns is_in_stock = true, asset_tag = AST-10492. | PASS |
| 1.8 | Hardware Imaging Task Dispatch | Flow Step 7 generates SCTASK 1 | Task TASK0012001 created for Hardware Support. Priority = 3. Flow pauses on Step 8. | TASK0012001 created. Assigned Group: Hardware Support. Short desc formatted. | PASS |
| 1.9 | Hardware Engineer Closes Task 1 | Login as derek.cole > Open TASK0012001 > Enter Serial SN-LNV-9941 > Set State Closed Complete | Task 1 completed. Flow Step 8 condition satisfied; advances to Step 9. | State = 3. Flow resumes immediately. | PASS |
| 1.10 | Logistics Task Dispatch | Flow Step 9 generates SCTASK 2 | Task TASK0012002 created for IT Logistics & Field Services. | TASK0012002 created with full destination shipping address in body. | PASS |
| 1.11 | Logistics Tech Ships Device | Login as maria.alvarez > Open TASK0012002 > Work Notes: Shipped via FedEx 9482109 > Set State Closed Complete | Task 2 closed complete. Flow Step 10 resumes. | Task 2 closed. Flow advances to asset sync. | PASS |
| 1.12 | Asset Synchronization | Flow Step 11 updates alm_hardware | Asset AST-10492 status set to In Use (1), assigned to marcus.vance. | Asset record updated in alm_hardware. install_status=1, substatus=''. | PASS |
| 1.13 | Lifecycle Closure & Customer Email | Flow Steps 12, 13, 14 execute | RITM and parent REQ set to Closed Complete (3). Shipped email dispatched. | RITM and REQ closed complete. Email sent to marcus.vance with setup guide. | PASS |

#### Execution Diagnostics & Log Snippet

[2026-09-30 07:15:02] FLOW_ENGINE: Triggered flow 'Standard Laptop Procurement Flow' for sc_req_item:RITM0010482 [2026-09-30 07:15:03] ACTION_GET_VARIABLES: Extracted: laptop_model=lenovo_t14, shipping_type=remote_shipment, asset_tag=AST-99482 [2026-09-30 07:15:04] DECISION_VIP: opened_by.vip is false. Title does not match executive pattern. Routing to standard approval. [2026-09-30 07:15:04] ACTION_ASK_APPROVAL: Created sysapproval_approver:APPR0010901 for approver=sarah.jenkins [2026-09-30 07:18:22] APPROVAL_EVENT: User sarah.jenkins approved APPR0010901. Approval state -> 'approved' [2026-09-30 07:18:23] FLOW_RESUME: Action 5 executed: sc_req_item state set to 2 (Work in Progress), stage='fulfillment' [2026-09-30 07:18:24] SUBFLOW_STOCK: Query alm_hardware where model=lenovo_t14 and install_status=6. Found asset AST-10492. Reserved. [2026-09-30 07:18:25] ACTION_CREATE_TASK: Created sc_task TASK0012001 (Build, Image, and Configure Laptop), group=Hardware Support [2026-09-30 07:18:26] FLOW_PAUSE: Waiting on condition: TASK0012001.state IN (3, 4) [2026-09-30 07:35:10] TASK_EVENT: TASK0012001 updated to state 3 (Closed Complete) by derek.cole [2026-09-30 07:35:12] ACTION_CREATE_TASK: Created sc_task TASK0012002 (Package, Dispatch, and Ship Laptop), group=IT Logistics [2026-09-30 07:35:13] FLOW_PAUSE: Waiting on condition: TASK0012002.state == 3 [2026-09-30 07:42:01] TASK_EVENT: TASK0012002 updated to state 3 (Closed Complete) by maria.alvarez [2026-09-30 07:42:02] ACTION_UPDATE_ASSET: alm_hardware AST-10492 install_status=1 (In Use), assigned_to=marcus.vance [2026-09-30 07:42:03] ACTION_UPDATE_RECORD: sc_req_item RITM0010482 state=3 (Closed Complete), stage='complete' [2026-09-30 07:42:04] ACTION_UPDATE_RECORD: sc_request REQ0010411 state=3 (Closed Complete) [2026-09-30 07:42:05] ACTION_SEND_EMAIL: Dispatched notification to marcus.vance@company.com with tracking details. [2026-09-30 07:42:06] FLOW_COMPLETE: Flow executed successfully in 1624 seconds. Exit code: 0

---

### Test Scenario 2: TC-02 — Manager Rejection Workflow

Scenario Overview: Validates that when a people manager rejects a laptop order, the flow transitions cleanly to the rejection branch, sets RITM state to Closed Rejected, halts task creation, and sends an informative rejection notification.

Preconditions: Marcus Vance orders high-end executive hardware without authorization.

#### Step-by-Step Script Execution Table

| Step # | Action / Interaction | Input Data / Operations | Expected Outcome | Simulated Actual Output | Status |
| --- | --- | --- | --- | --- | --- |
| 2.1 | Submit Order | Order HP Elite Dragonfly G4 as marcus.vance | Order submitted; RITM0010483 created. Approval sent to Sarah Jenkins. | RITM0010483 created; Approval pending Sarah Jenkins. | PASS |
| 2.2 | Manager Evaluates Request | Login as sarah.jenkins > Approvals > View RITM0010483 | Approval form shows requester justification. Manager determines budget exceeded. | Form displays justification text: "Want lighter laptop for travel." | PASS |
| 2.3 | Manager Rejects Order | Enter Comments: Standard sales engineering allocation is Lenovo T14. Request rejected due to department hardware budget policy. > Click 'Reject' | Approval record state updated to rejected. Flow resumes at Step 4. | State = rejected. Rejection comments saved to audit trail. | PASS |
| 2.4 | Flow Evaluates Rejection Branch | Flow Step 4 evaluates approval_state == 'rejected' | Flow skips fulfillment branch; enters Step 15 (Rejection Branch). | Branch evaluates True for Rejection. | PASS |
| 2.5 | RITM Cancellation Update | Flow Step 16 updates sc_req_item | RITM Stage: request_cancelled, State: 7 (Closed Rejected), Active: false. Comments logged. | RITM state set to 7. Customer comment visible in Service Portal. | PASS |
| 2.6 | Task Absence Verification | Query sc_task where request_item = RITM0010483 | Zero tasks created. Hardware queue unaffected. | 0 records returned. | PASS |
| 2.7 | Rejection Email Dispatch | Flow Step 17 executes | Email dispatched to marcus.vance containing manager rejection rationale. | Email logged in sys_email: "Procurement Request Rejected - RITM0010483". | PASS |

#### Execution Diagnostics & Log Snippet

[2026-09-30 08:02:11] FLOW_ENGINE: Triggered flow 'Standard Laptop Procurement Flow' for RITM0010483 [2026-09-30 08:02:12] ACTION_GET_VARIABLES: Extracted: laptop_model=hp_dragonfly, asset_type=executive [2026-09-30 08:02:13] DECISION_VIP: opened_by.vip is false. Routing to manager approval. [2026-09-30 08:02:14] ACTION_ASK_APPROVAL: Created approval record for sys_user:sarah.jenkins [2026-09-30 08:05:40] APPROVAL_EVENT: User sarah.jenkins rejected approval. State -> 'rejected'. Comments: 'Standard sales engineering allocation is Lenovo T14...' [2026-09-30 08:05:41] FLOW_BRANCH: Condition Step 4 evaluates FALSE. Moving to Rejection Branch Step 15. [2026-09-30 08:05:42] ACTION_UPDATE_RECORD: RITM0010483 stage set to 'request_cancelled', state set to 7 (Closed Rejected), active=false [2026-09-30 08:05:43] ACTION_SEND_EMAIL: Sent rejection notice to marcus.vance@company.com with reviewer comments. [2026-09-30 08:05:44] FLOW_COMPLETE: Flow terminated cleanly on rejection branch.

---

### Test Scenario 3: TC-03 — VIP Executive Fast-Track / Auto-Approval

Scenario Overview: Validates that an executive requester (vip = true or executive title) automatically bypasses manager approval gates, logs audit notes, and elevates task priority to High (Priority 2) with a 24-hour SLA.

Preconditions: Elena Rostova (elena.rostova) has vip = true and Title = VP, Enterprise Strategy.

#### Step-by-Step Script Execution Table

| Step # | Action / Interaction | Input Data / Operations | Expected Outcome | Simulated Actual Output | Status |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Executive Accesses Catalog | Login as elena.rostova > Standard Laptop Order | VIP informational banner displayed automatically by Client Script. | Banner: "★ VIP / Executive Account Detected: This request qualifies for White-Glove Fast-Track Auto-Approval". | PASS |
| 3.2 | Submit Executive Order | Model: HP Elite Dragonfly G4<br>Reason: New Hire / Additional<br>Shipping: office_desk | Form submits cleanly; RITM0010484 created. | RITM0010484 created. Initial state: Open. | PASS |
| 3.3 | Flow VIP Decision Evaluation | Flow Step 2 evaluates VIP condition | Evaluates TRUE. Flow routes to Step 3A (Auto-Approval Path). Bypasses Step 3B. | Condition opened_by.vip == true matches. Zero sysapproval_approver records generated. | PASS |
| 3.4 | Audit Work Notes Entry | Flow Step 3A updates RITM | Work note logged: "Executive VIP Fast-Track Rule Applied". Stage set to fulfillment. | Work note committed to audit history. RITM state set to 2 (Work in Progress). | PASS |
| 3.5 | Expedited Task Priority | Flow Step 7 generates SCTASK 1 | Task created with priority = 2 (High) and White-Glove banner in description. | Task TASK0012003 created with Priority: 2 - High. | PASS |
| 3.6 | Attached Task SLA | Inspect task_sla engine | 24-Hour Executive Provisioning SLA attached instead of standard 72-hour SLA. | SLA definition Laptop Provisioning - VIP 24h attached with target timestamp. | PASS |

#### Execution Diagnostics & Log Snippet

[2026-09-30 08:15:01] FLOW_ENGINE: Triggered flow for RITM0010484, opened_by=elena.rostova [2026-09-30 08:15:02] ACTION_GET_VARIABLES: Extracted: laptop_model=hp_dragonfly, asset_type=executive [2026-09-30 08:15:02] DECISION_VIP: opened_by.vip is TRUE. Title contains 'VP'. VIP condition EVALUATES TRUE. [2026-09-30 08:15:03] ACTION_UPDATE_RECORD: Step 3A executed: VIP Fast-Track applied. Approval set to 'approved'. [2026-09-30 08:15:04] ACTION_CREATE_TASK: Created sc_task TASK0012003, group=Hardware Support, Priority=2 (High) [2026-09-30 08:15:05] SLA_ENGINE: Attached SLA 'Laptop Provisioning - VIP 24h' to TASK0012003.

---

### Test Scenario 4: TC-04 — Null Manager Fallback / Escalation

Scenario Overview: Validates that when a contractor or new employee lacks an assigned manager in sys_user, the Flow Designer transform coalesce logic automatically diverts approval to the Department Head, preventing workflow orphan hangs.

Preconditions: Test user alex.contractor has manager = NULL and department = Sales Engineering (Dept Head = David Miller).

#### Step-by-Step Script Execution Table

| Step # | Action / Interaction | Input Data / Operations | Expected Outcome | Simulated Actual Output | Status |
| --- | --- | --- | --- | --- | --- |
| 4.1 | Contractor Submits Order | Login as alex.contractor > Order Lenovo ThinkPad T14 | Client Script displays warning: "No direct manager assigned in your profile." Submit succeeds. | Warning displayed. RITM0010485 created. | PASS |
| 4.2 | Flow Evaluates Manager Pill | Flow Step 3B executes transform | fd_transform.coalesce() evaluates null manager -> resolves to cmn_department.dept_head. | Approver resolved to david.miller (sys_id: c736816197113110a24734000153af19). | PASS |
| 4.3 | Approval Record Creation | Flow creates approval record | sysapproval_approver record generated for David Miller. | Approval APPR0010903 created for David Miller. | PASS |
| 4.4 | Audit Trail Notification | Inspect RITM Work Notes | Work note: "Requester manager is unassigned. Rerouting approval to Department Head: David Miller." | Work note present in audit journal. | PASS |
| 4.5 | Department Head Approves | Login as david.miller > Click Approve | Approval processed normally. Flow resumes to fulfillment. | RITM advances to fulfillment. Hardware task generated. | PASS |

#### Execution Diagnostics & Log Snippet

[2026-09-30 08:30:10] FLOW_ENGINE: Triggered flow for RITM0010485, opened_by=alex.contractor [2026-09-30 08:30:11] DATA_PILL_EVAL: opened_by.manager evaluated to NULL. [2026-09-30 08:30:11] TRANSFORM_COALESCE: Coalesce triggered. Fallback to cmn_department.dept_head -> david.miller [2026-09-30 08:30:12] ACTION_ASK_APPROVAL: Created approval record for sys_user:david.miller (Department Head) [2026-09-30 08:32:05] APPROVAL_EVENT: User david.miller approved APPR0010903. Resuming flow to Step 5.

---

### Test Scenario 5: TC-05 — SLA Breach & Automated Escalation Alert

Scenario Overview: Validates that if an approval remains unattended beyond 24 hours, an automated reminder is sent, and at 48 hours, the request automatically escalates to a second-level manager.

Preconditions: Request RITM0010486 pending approval with Sarah Jenkins.

#### Step-by-Step Script Execution Table

| Step # | Action / Interaction | Input Data / Operations | Expected Outcome | Simulated Actual Output | Status |
| --- | --- | --- | --- | --- | --- |
| 5.1 | Simulate 24-Hour Timer | Advance system schedule timer +24 hours | System fires reminder notification event to Sarah Jenkins. | Email Reminder: Laptop Request RITM0010486 Pending Approval dispatched. | PASS |
| 5.2 | Simulate 48-Hour Timer | Advance system schedule timer +48 hours without action | Inactivity escalation rule triggers: Secondary approver David Miller added. | Second approval line created for David Miller. Escalation work note added. | PASS |
| 5.3 | Delegated Approval Execution | Login as david.miller > Click Approve on delegated record | Approval accepted as valid. RITM unblocked. | Approval marked approved (escalated). Flow advances to task creation. | PASS |

#### Execution Diagnostics & Log Snippet

[2026-09-30 08:45:00] SLA_TIMER_EVENT: 24h milestone reached on RITM0010486. Sent reminder email to sarah.jenkins. [2026-09-30 08:45:01] SLA_TIMER_EVENT: 48h milestone reached. Approval remains 'requested'. Triggering escalation. [2026-09-30 08:45:02] ACTION_ESCALATE: Inserted secondary approval record for manager's manager: david.miller [2026-09-30 08:46:12] APPROVAL_EVENT: Escalated approver david.miller approved request. Flow resumed.

---

### Test Scenario 6: TC-06 — Out-of-Stock Asset & Backorder Handling

Scenario Overview: Validates that when requested hardware inventory is depleted (is_in_stock = false), the flow routes to an automated purchasing backorder task, puts the RITM On Hold, and resumes once inventory arrives.

Preconditions: Stock of Lenovo ThinkPad P1 Gen 6 reduced to 0 in alm_hardware.

#### Step-by-Step Script Execution Table

| Step # | Action / Interaction | Input Data / Operations | Expected Outcome | Simulated Actual Output | Status |
| --- | --- | --- | --- | --- | --- |
| 6.1 | Submit Order for Out-of-Stock Model | Order Lenovo ThinkPad P1 Gen 6. Manager approves. | Approval processed. Subflow Step 6 executes inventory query. | Subflow executed. Query returns count = 0 available assets. | PASS |
| 6.2 | Inventory Subflow Evaluation | Subflow returns is_in_stock = false | Subflow outputs is_in_stock = false. Flow enters backorder branch. | Output pill step[6].is_in_stock evaluates to false. | PASS |
| 6.3 | RITM Placed On Hold | Flow updates sc_req_item | State set to -5 (Pending / On Hold), Hold Reason = Awaiting Inventory. | State set to -5. Email notification sent to user regarding backorder delay. | PASS |
| 6.4 | Purchasing Task Creation | Flow creates task for Procurement Purchasing | Task TASK0012005 created for IT Procurement Purchasing with PO instructions. | Task created. Description instructs buyer to order unit from OEM distributor. | PASS |
| 6.5 | Stock Receipt & Task Resumption | Procurement tech receives asset in warehouse > Closes TASK0012005 | Task closure triggers flow resumption from On Hold state; spawns imaging task. | Flow resumes to Step 7; creates imaging task TASK0012006. | PASS |

#### Execution Diagnostics & Log Snippet

[2026-09-30 09:10:02] SUBFLOW_STOCK: Query alm_hardware where model=lenovo_p1 and install_status=6. Count = 0. [2026-09-30 09:10:03] FLOW_BRANCH: is_in_stock is FALSE. Executing backorder procurement handling. [2026-09-30 09:10:04] ACTION_UPDATE_RECORD: RITM0010487 state set to -5 (On Hold), hold_reason='Awaiting Inventory' [2026-09-30 09:10:05] ACTION_CREATE_TASK: Created sc_task TASK0012005 for group 'IT Procurement Purchasing' [2026-09-30 09:25:00] TASK_EVENT: TASK0012005 closed complete. Serial SN-LNV-P1-002 received into stock. [2026-09-30 09:25:02] FLOW_RESUME: RITM0010487 state set back to 2 (Work in Progress). Proceeding to Step 7.

---

### Test Scenario 7: TC-07 — Parallel Approvals & Multi-Item Request

Scenario Overview: Validates parallel approval synchronization when an order includes specialized ergonomic peripherals exceeding $400, requiring concurrent approval from both People Manager and Facilities/EHS.

Preconditions: Marcus Vance orders laptop + Ergonomic Dual Monitor Arm ($450) and Dual 4K Displays.

#### Step-by-Step Script Execution Table

| Step # | Action / Interaction | Input Data / Operations | Expected Outcome | Simulated Actual Output | Status |
| --- | --- | --- | --- | --- | --- |
| 7.1 | Submit Order with Ergonomic Peripherals | Select peripherals exceeding financial threshold | Flow detects accessory cost threshold; generates two parallel approval records. | Two approval records created in sysapproval_approver: Sarah Jenkins & Tom Bradley. | PASS |
| 7.2 | Manager Approves First | Login as sarah.jenkins > Click Approve | Manager approval recorded. Flow remains in waiting_for_approval awaiting second approval. | Flow engine state: Waiting for Condition (Join barrier). | PASS |
| 7.3 | Facilities Lead Approves | Login as tom.bradley > Click Approve | Facilities approval recorded. All approvals satisfied. Join barrier passes. | Both approvals complete. Flow executes Join transition to Step 5. | PASS |
| 7.4 | Task Generation | Flow initiates task generation | RITM moves to fulfillment; tasks generated. | Tasks created for hardware staging and delivery. | PASS |

#### Execution Diagnostics & Log Snippet

[2026-09-30 09:40:01] FLOW_ENGINE: Detected high-value accessory rule: dual approval required. [2026-09-30 09:40:02] ACTION_ASK_APPROVAL: Created parallel approvals for sarah.jenkins and tom.bradley (Facilities). [2026-09-30 09:42:10] APPROVAL_EVENT: User sarah.jenkins approved APPR0010906. Condition remaining: APPR0010907. [2026-09-30 09:48:33] APPROVAL_EVENT: User tom.bradley approved APPR0010907. Condition SATISFIED (All Approved). [2026-09-30 09:48:34] FLOW_RESUME: Advancing from approval barrier to fulfillment stage.

---

### Test Scenario 8: TC-08 — Flow Error Handler & Automated Support Triage

Scenario Overview: Validates that when an unexpected system failure occurs during flow execution (simulated via inactive assignment group), the Flow Designer Error Handler catches the exception, places the RITM on technical hold, logs diagnostics, creates a Priority 2 Incident, and sends an operational alert.

Preconditions: Deactivate group Hardware Support in sys_user_group (active = false).

#### Step-by-Step Script Execution Table

| Step # | Action / Interaction | Input Data / Operations | Expected Outcome | Simulated Actual Output | Status |
| --- | --- | --- | --- | --- | --- |
| 8.1 | Trigger Action Failure | Approve request RITM0010489 with inactive assignment group | Flow Step 7 throws unhandled InvalidAssignmentGroupException. | Action Step 7 fails. Error thrown: "Assignment Group is inactive". | PASS |
| 8.2 | Error Handler Interception | Flow Designer catches exception | Main execution halted cleanly. Global Error Handler block invokes Step E1. | Flow status: Completed with Errors. Catch block activated. | PASS |
| 8.3 | Diagnostic Logging | Step E1 executes core_action_log | Error logged to ServiceNow System Log (syslog) with full payload details. | Log recorded: "FLOW_EXECUTION_FAILURE on RITM0010489: Assignment Group is inactive". | PASS |
| 8.4 | RITM Placed on Technical Hold | Step E2 updates sc_req_item | State set to -5 (Pending / On Hold), Hold Reason = Technical Exception. Work notes added. | RITM state updated. Work note: "CRITICAL EXCEPTION at Step 7...". | PASS |
| 8.5 | Triage Incident Generation | Step E3 creates record in incident | Priority 2 Incident created and assigned to ServiceNow Platform Support. | INC0019281 created: "Workflow Failure: Laptop Procurement on RITM0010489". | PASS |
| 8.6 | Operational Alert Dispatch | Step E4 sends alert email | Email alert dispatched to on-call administrators. | Email dispatched to it_procurement_ops@company.com. | PASS |

#### Execution Diagnostics & Log Snippet

[2026-09-30 10:05:01] FLOW_ENGINE: Executing Action 7 (Create Catalog Task) on RITM0010489 [2026-09-30 10:05:02] ACTION_EXCEPTION: Failed to insert sc_task. Assignment group 8a5055c7c61122780019363fb2241370 is inactive. [2026-09-30 10:05:03] ERROR_HANDLER_TRIGGER: Global catch block activated. Catching exception at Step 7. [2026-09-30 10:05:04] ERROR_STEP_E1: Logged exception to syslog table. [2026-09-30 10:05:05] ERROR_STEP_E2: Updated sc_req_item RITM0010489 state=-5, hold_reason='Technical Exception in Workflow Engine' [2026-09-30 10:05:06] ERROR_STEP_E3: Created incident INC0019281, assignment_group=ServiceNow Platform Support, Priority=2 [2026-09-30 10:05:07] ERROR_STEP_E4: Sent high-priority operational alert to it_procurement_ops@company.com [2026-09-30 10:05:08] FLOW_TERMINATE: Error handler finished execution. System alert verified.

---

## 5. Defect Log & Remediation History

During the course of test execution, three defects were uncovered and fully remediated:

| Defect ID | Associated Test | Severity | Description | Root Cause | Remediation Applied | Retest Result |
| --- | --- | --- | --- | --- | --- | --- |
| DEF-001 | TC-01 | Medium | Shipping address remained hidden when toggling between Delivery methods. | UI Policy Reverse if false was improperly set to false. | Updated UI Policy to set Reverse if false = true and Clear Value = true. | VERIFIED PASS |
| DEF-002 | TC-04 | High | Contractor submissions with no manager threw unhandled null pointer in Flow Designer. | Missing null check on 1__request_item.opened_by.manager. | Added fd_transform.coalesce() fallback routing null managers to Department Head. | VERIFIED PASS |
| DEF-003 | TC-03 | Low | VIP badge displayed text overlapping on mobile browser view. | Service Portal CSS container padding was fixed at 300px. | Refactored CSS to responsive flex layout (col-xs-12 col-md-6). | VERIFIED PASS |

---

## 6. Formal UAT Sign-Off Matrix

All business stakeholders have reviewed the test execution records, confirmed the successful resolution of all logged defects, and hereby formally sign off on the production readiness of the automated workflow:

| Stakeholder Name | Organization Role | Business Title | Sign-Off Verdict | Date Signed | Sign-Off Remarks |
| --- | --- | --- | --- | --- | --- |
| Marcus Vance | End-User Requester Representative | Senior Sales Engineer | ACCEPTED | 2026-09-30 | Portal ordering experience was seamless; took under 2 minutes. Dynamic specifications summary is very helpful. |
| Sarah Jenkins | People Manager Representative | Manager, Sales Engineering | ACCEPTED | 2026-09-30 | Email approval links with cost details and one-click actions operate smoothly on mobile and desktop. |
| Derek Cole | Hardware Configuration Lead | Lead Hardware Specialist | ACCEPTED | 2026-09-30 | Automated task payload provides exact OS image, serial number, and peripheral requirements. Imaging queue turnaround improved. |
| Maria Alvarez | IT Logistics & Field Services Lead | Manager, Field Logistics | ACCEPTED | 2026-09-30 | Physical address regex enforcement prevents shipping delivery failures. Task handoff from Imaging is immediate. |
| Kevin Zhang | Platform Owner / Governance Lead | IT Service Desk Lead | ACCEPTED | 2026-09-30 | Zero unresolved defects. Error handling, SLA tracking, and audit logging meet enterprise architectural standards. Ready for Production deployment. |